VRK DECOR

VRK Decor — Website Requirements & Statement of Work

Final Baseline • Business & Functional Requirements
Prepared: 31 August 2026

# 1. Project Objective

Create a premium, mobile-first website for VRK Decor that functions as a digital showroom, portfolio, service catalogue and lead-generation platform. Customers must be able to discover designs, open galleries, request a quotation for a specific design/photo, upload inspiration images and contact VRK Decor through WhatsApp.

# 2. Business Profile

Brand: VRK Decor

Address: 301 M.S Road, Vettunimadam, Nagercoil, Tamil Nadu 629003

Phone / WhatsApp: +91 99940 72435

Email: vrk.groups@gmail.com

Experience: 14+ years

Events: 600+

Team: 35+

Coverage: Nagercoil, Tirunelveli, Trivandrum, Tuticorin, Madurai; anywhere in Tamil Nadu based on requirement

Language: English-first

# 3. Positioning

Premium Event Design & Complete Celebration Solutions. VRK Decor is the main event design/coordination brand; specialist services may be fulfilled through trusted partner vendors and must be represented accurately.

# 4. Website Structure

Home • Our Work • Services • Occasions • Packages • Gallery • About • Contact. Primary CTA: Get a Quote. Mobile sticky CTA: Call • WhatsApp • Get Quote.

# 5. Occasions

Wedding

Reception

Engagement / Nichayathartham

Seer Varisai Ceremony

Puberty Ceremony / Manjal Neerattu Vizha

Ear-Piercing / Kaadhu Kuthu

Holy Communion

Baby Shower / Valaikappu

Housewarming / Gruhapravesam

Birthday

Anniversary

Corporate Events

College Events

Other Celebrations

# 6. Services

Event & Wedding Decoration

Stage & Mandap Decoration

Floral Decoration

Entrance Decoration

Makeup & Styling — partner vendors

Sounds & Lightings — partner vendors

Photography & Videography — partner vendors

Food & Catering — partner vendors

Furniture & Seating

LED / Display Solutions — partner vendors

Return Gifts & Essentials

Complete Event Management

# 7. Home Page Requirements

Premium hero image/video

Explore Our Work

Get a Quote

Featured occasions

Featured designs

Browse by style

Services overview

Why Choose VRK Decor

How It Works

Before/After where available

Testimonials

Social/Instagram showcase

Final CTA

Persistent WhatsApp

# 8. Portfolio / Our Work

Photography-first portfolio

Filters by occasion, style and service

Styles: Traditional, Royal, Floral, Modern, Minimal, Luxury, Pastel, Heritage/Temple, Colourful, Contemporary

Design detail pages

Photo lightbox/mobile swipe

Video/reel support

Before/after where available

Featured flag

Get Quote for This Design

Every individual gallery photo must be able to launch the quote flow for its parent Design.

# 9. Core Portfolio Content Model

A Design is the parent portfolio record. It contains one cover/main image and multiple related images. Related images are NOT separate designs and must automatically reuse the parent Design information.

Admin adds a Design.

Admin uploads main/cover image.

Admin enters design name, occasion, style(s), services, location, description, quote mode and optional starting price.

Admin uploads related images for the same Design.

All related images inherit the parent Design's occasion/style/services/location/description automatically.

Admin can reorder images and select/change cover.

Admin may override alt text per image.

Admin can save Draft or Publish.

Only Published Designs appear publicly.

Admin can edit, replace, reorder, delete or unpublish media/designs.

# 10. Design Detail Page

Design name

Occasion

Style

Location

Services

Description

Ordered gallery

Video/reel if available

Before/after where available

Get Quote for This Design

# 11. Get Quote for a Specific Design/Photo

CTA can originate from a Design page or any gallery photo.

Parent Design is automatically captured.

Customer must not re-select the design.

Required: Name, WhatsApp/Phone, Event type, Event date, Venue, City, Required services, Consent.

Optional: Email, guest count, budget, notes.

Up to 3 inspiration/reference images.

Enquiry is stored against selected Design.

Admin sees the enquiry in the Admin Panel.

Customer receives an automatic confirmation email when email is provided.

VRK Decor receives no email notification; Admin Panel is the internal notification/inbox.

Admin can call or WhatsApp the customer.

# 12. Customer Communication

Admin Panel is the primary internal enquiry channel.

WhatsApp click-to-chat is the primary direct communication path.

Phone call CTA available.

Customer confirmation email is sent after successful quote submission if email was supplied.

WhatsApp Business API automation is not required in Phase 1.

# 13. Reference Image Upload

Allow up to 3 JPG/JPEG, PNG or WEBP inspiration images. Store privately, link to the enquiry, validate uploads and never expose them as public portfolio assets.

# 14. Admin Panel

Secure admin login

Portfolio CRUD

Design editor

Main + related image upload

Drag/drop image ordering

Cover selection

Per-image alt text

Draft/Publish/Unpublish

Video/reel URL

Occasion/style/service tags

Location/description

Quote mode

Featured flag

Services/occasions/packages

Testimonials/gallery

Enquiries

Reference images

Enquiry pipeline

Internal notes

Optional CSV export

# 15. Enquiry Pipeline

New → Contacted → Quotation Sent → Negotiation → Booked → Completed / Lost

# 16. Pricing

Individual designs default to Custom Quote. Packages may use approved Starting From prices. No customer budget ranges are shown. The website does not automatically calculate final quotations.

# 17. SEO

Unique metadata

Clean URLs

Canonical URLs

Open Graph

XML sitemap

Robots.txt

Structured data where relevant

Image alt text

Internal linking

Indexable design pages

Genuine location/service pages

Google Search Console

Analytics

# 18. Location Coverage

Nagercoil, Tirunelveli, Trivandrum, Tuticorin and Madurai, with wider Tamil Nadu coverage based on requirement.

# 19. Analytics

Page views

Design views

Filter usage

Photo views

Get Quote clicks

Photo-level Get Quote clicks

Quote submissions

WhatsApp clicks

Phone clicks

Contact submissions

Package clicks

Reference upload success

# 20. Performance, Accessibility & Security

Responsive images

WebP/AVIF where appropriate

Lazy loading

Compression

Optimized video

Mobile-first

Keyboard access

Visible focus

Accessible forms

Alt text

HTTPS

Secure admin authentication

Server-side validation

Upload validation

Rate limiting

Private reference images

Authorization

Secrets protection

Security headers

Backups/recovery

# 21. Legal

Privacy Policy, Terms & Conditions, analytics/cookie notice where applicable, and enquiry consent.

# 22. Hosting & Domain

Production hosting: Hostinger. Domain: vrkdecor.com. Domain and hosting are customer-owned/customer-paid. Recommended hosting model: Hostinger managed Node.js/Web App Hosting.

# 23. Development Stack

Next.js + TypeScript + Node.js runtime; Tailwind CSS; Supabase PostgreSQL/Auth/Storage; GitHub; Playwright; transactional email provider for customer confirmation.

# 24. Deliverables

Custom responsive UI/UX

Public website

Portfolio/design system

Photo-level quote flow

Reference uploads

WhatsApp

Admin panel

SEO foundation

Analytics

Security hardening

Testing

Staging/UAT

Hostinger production launch

Domain/SSL configuration

Admin training/handover

# 25. Timeline & Commercial

Estimated 5–7 weeks subject to content/approval. Development fee: ₹85,000. Domain/hosting/third-party subscriptions are separate customer-paid costs. Payment: 40% ₹34,000; 30% ₹25,500; 20% ₹17,000; 10% ₹8,500.

# 26. Out of Scope / Phase 2

Customer accounts/save favourites

Online booking/payment

Automated quotation/PDF generation

Paid advertising

Social media management

Professional photography

Logo/brand redesign

Advanced CRM

WhatsApp Business API automation

Features not explicitly approved

# 27. Acceptance

The project is accepted when agreed public features, admin functions, quote workflow, media handling, security, SEO, analytics, responsive behavior, tests and production deployment pass the approved acceptance checklist.

Client: __________________  Date: __________
Developer: ______________  Date: __________